TEAM MEMBER STATUS REPORT

| Project Title: | Serbizyu | Date Prepared: | Pending / Unconfirmed |
| --- | --- | --- | --- |
| Team Member: | David Datu N. Sarmiento / Jaypee G. Pagaduan / Christine M. Lopez / Prince John Vidaña | Role: | Project Manager, Developer, UI/UX Designer, QA Tester |

Activities Planned for This Reporting Period 1. Project planning and scope confirmation. 2. Requirements gathering, architecture, and development planning. 3. Interface and QR workflow design. 4. Quality assurance and pilot evaluation planning. 5. Pilot deployment and defense preparation.

Activities Accomplished This Reporting Period 1. Finalised the Project Planning Form and Project Scope Statement. 2. Defined core marketplace purpose, target pilot population (10–20 participants), client details, and major inclusions (buyer/provider accounts, profiles, listings, Quick Deals, Deal Chaining, Admin oversight, simulated transactions). 3. Established the Work Breakdown Structure (WBS), project activity structure, initial risk register, and schedule templates.

Activities Planned but Not Accomplished This Reporting Period 1. Finalisation of exact calendar start date, target completion date, and overall duration. 2. Finalisation of specific budget totals and itemised costs. 3. Specific member-to-role assignment mapping.

Root Cause of Activity Variances • Schedule dates and activity durations depend on official confirmation of the academic calendar. • Monetary allocations remain unconfirmed as the baseline system relies on existing development equipment, open-source stack (Laravel/Inertia/React), and simulated transactions.

Funds Spent This Reporting Period ₱0 / Unconfirmed (uses existing development hardware and open-source software)

Funds Planned to Be Spent This Reporting Period Unconfirmed / TBD

Root Cause of Cost Variances Exact costs for hardware, software, internet/communication, deployment, and presentation materials remain unconfirmed in project planning documents.

Quality Variances Identified This Period • Potential feature scope creep beyond the development window. • Technical complexity of the Air-Gapped Optical QR Handshake. • Potential inconsistency in provider category submissions.

Planned Corrective or Preventive Action • Phased Delivery: Prioritise and stabilise identity, marketplace, and listing foundations before advanced Quick Deals and Deal Chaining. • Simulated Baseline: Keep the transaction lifecycle simulated as the baseline; treat live Xendit integration as conditional. • Admin Review Queue: Implement an Admin approval queue (pending, approved, rejected) for category review. • Early Recruitment: Recruit 10–20 pilot participants early and prepare demonstration accounts.

Activities Planned for Next Reporting Period 1. Complete system architecture, database data models, and interface UI/UX designs. 2. Implement foundation features (accounts, profiles, listings, Admin category review queue). 3. Implement Quick Deals interface and provider referral Deal Chaining. 4. Conduct testing, deploy controlled pilot (10–20 users), and prepare for final presentation.

Costs Planned for Next Reporting Period Unconfirmed / TBD (covers potential internet, deployment, presentation, or optional Xendit costs)

New Risks Identified • Risk 1: Full feature vision exceeds development window (High Probability / High Impact). • Risk 2: Xendit approval or integration access unavailable (Medium Probability / High Impact). • Risk 3: Air-Gapped QR and offline sync technical complexity (Medium Probability / High Impact). • Risk 4: Pilot participants or local service data unavailable (Medium Probability / Medium Impact). • Risk 5: Category submissions require review and become inconsistent (Medium Probability / Medium Impact).

New Issues Identified • Live Xendit integration credentials/approval not yet obtained (conditional extension). • Exact project start date, completion date, and budget baseline remain unconfirmed.

Comments Final presentation, pilot evaluation, and project defense are targeted for November.

PROJECT STATUS REPORT

| Project Title: | Serbizyu | Date Prepared: | Pending / Unconfirmed |
| --- | --- | --- | --- |
| Project Manager: | David Datu N. Sarmiento | Sponsor: | Mrs. Mary Jane Hipol (Project Instructor) |

Accomplishments for This Reporting Period 1. Prepared and approved project charter, scope inclusions/exclusions, and initial planning document. 2. Established functional requirements across 10 major inclusions: buyer/provider accounts, profiles, service listings, category administration, service requests, Quick Deals, Deal Chaining, simulated transactions, moderation, and pilot deployment. 3. Structured 8 WBS project phases and schedule predecessor sequence. 4. Formulated initial risk management and response plan.

Accomplishments Planned but Not Completed This Reporting Period 1. Confirmation of exact start date, completion date, and duration. 2. Confirmation of itemised financial budget. 3. Individual role assignment mapping for team members.

Root Cause of Variances Schedule timelines are pending official academic calendar confirmation; project baseline relies on existing hardware and open-source stack without direct monetary outlays.

Impact to Upcoming Milestones or Project Due Date Intermediate milestone dates remain flexible, but the final presentation and defense deadline remains anchored to November.

Planned Corrective or Preventive Action Execute development in strict dependency increments (Foundation → Advanced Features → Testing & Pilot).

Funds Spent This Reporting Period ₱0 / Unconfirmed

Root Cause of Variances System utilizes open-source Laravel/Inertia/React framework and simulated payment states.

Impact to Overall Budget or Contingency Funds No baseline financial risk; simulated transactions remove monetary dependencies unless optional Xendit live approval is obtained.

Planned Corrective Action (Budget) Retain simulated payment states as baseline delivery.

Accomplishments Planned for Next Reporting Period 1. System and database design completion. 2. Foundation & marketplace feature development. 3. Quick Deals and Deal Chaining implementation. 4. Testing, bug fixing, 10–20 user pilot deployment, and training.

Costs Planned for Next Reporting Period Unconfirmed / TBD

New Risks Identified High/medium technical risks regarding QR handshake, live payment access, feature creep, and participant onboarding.

Issues Unconfirmed exact dates/budget; live Xendit access conditional on approval.

Comments Local pilot limited to 10–20 total participants; final defense targeted for November.